
Agenda/Minutes

Rice Lake, Lake Protection and Rehabilitation District 

Posted: Town of Rice Lake Municipal Building, City Hall of Rice Lake, Rice Lake Area Chamber of Commerce

Place: City Hall, City of Rice Lake, Council Chambers 30 East Eau Claire Street, Rice Lake, WI 54868 

Time: 8:30 AM 

Date: Wednesday, January 16, 2013 

	Agenda Item: 
	Notes: 

	1. Call to order/ acknowledge posting of meeting and agenda 
	Called toOrder @8:30 AM, Posting OKAY

	2. Roll Call 
	Doug, Don P, Mick, Dan Grenereau, Don C., Dennis 
Guests: John-DNR, Don J-DNR David Larson,State

	3. Pledge of Allegiance 
	yes

	4. Public Input (limit to five minutes) (No action can be taken) 
	None 

	5. Secretary’s Report – December 19, 2012 meeting minutes for review/ approval  

	MMSC Don C, Dennis

	6. Treasurer’s Report/review and approval of bills

-Communications

	MMSC Mick/Dennis

	7. Standing Committees: 

-D. Pitts- Grant information and updates
-Volunteer Hours

-D. Trigg-Lake Operations update 

-D. Graff- Lake Educator – report update 
-other activities
	-Doug is working on.  Asking for volunteer   hours.  
-Trigg on ice track racing. Issues continuing. Less than 10 mph within 100 ft. of shacks. Lake district could do traffic ordinance if delegate authority to the lake district. 11:00 PM call Barron then Russ Fell After715-645-0050 Disturbing the peace. 

	8. Discussion with DNR/DOT Hwy’s. V and 53 construction, erosion protection, 2013 construction, restoration update
	-Move to item 5.   What’s happening Updates. Plans to restore wet-lands. Studying Bear creek impacts. Communications are important and will hopefully be improved. Federal (US corps of engineers) level,) EPA is not involved. 80% of dirt is moved to date. More on site storage for water/run off. Normal run off silt fence and etc. doesn’t hold back the soil type went through barriers. No project leader/construction people foresaw the problems with the runoff.  DNR gathered and assessment of biologic impact. There were 6 wet lands that were impacted.
-What‘s going to happen this summer: Learned a lot last summer. ‘Comedy’ of errors via multiple rain events.  DNR has plans remove sediment or leave and monitor if impact to correct is too hard of the sites.  Use BMP’s on the sites. Food grade flocculants were used on the site last year to retain/stabilize the soils.
-On the east side can the center wet land can it be used to retain runoff. Handling runoff is being added to contact and plans are being brain stormed and a sta fields with excess water.  Would like info share with our lake scientist.

	9. Discussion: Lake and watershed protection project ideas for comprehensive plan 
	 -start thinking about ideas.

	10. Does the LD want to proceed with providing a budget breakdown of LD operations like aquatic plant management costs for cutting, harvesting, chemical treatment for website/public information (i.e. lake associations)
	-The budget lays it out. Speciffic requests will be addressed.

	11. Discuss defining or refining lake educator’s tasks for 2013 summer season. 
	.Out 62 hours in the match for Dan Graffould.  City beach is it out of our court.  This the City issue.  Would like to have a list of ‘stuff’ that   Dan Graff is proposing for the summer and time away.  Dan Gen. volunteer org. for clean boats (sub Committee). Consider more sub committees.

	12. Review draft letter from Chairman to Moon Lake residents who attended annual meeting.
	Secretary to draft a letter to the people.  We need to have 51% of attachments. Thanks to Don C.

	13. Is there a volunteer willing to contact DNR to obtain new signs for accesses for install this spring? 
	Doug will talk to Blumer. Digger’s hot line.

	14. Set date for next meeting

Up next
	February 20th. 8:30

	15. Consideration of Adjournment
	MMSC: Don C/Mick 10.22 AM

	 Agenda Items


	Dan Graf:

Dan Genereau Committee appointment

	 
	

	 
	 

	
	

	 
	

	 
	

	
	

	
	 

	
	


Mick Michaelsen, Sec.

Don Putnam, Treas. 

 Posted on or before January 15, 2013

